

**Department of Engineering Cybernetics,   
Automation Technology Programme**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Course: TELE3001 Bachelor Thesis** | | | | | | **Date:** 10.01.2019 |
| **Project:** Instrumentation of bipedal robotprototype | | | | | | |
| **Activity:** Component research | | | | | | **Activity nr:03** |
| **Starting date:** 16.01.2019 | | | **End date:** 21.01.2019 | | | |
| **Dependency:** | **Past Activities:** | | Problem/solution-mapping | | | |
| **Following**  **Activities:** | | Finish project description | | | |
| **Goal:** Gather information about every component required to start the project | | | | | | |
| **Description:** Research preinstalled components. Consider which components to use for solving future objectives. | | | | | | |
| **Total Workload:** 60 hours | | | **Work distribution:**  Jakob  Henrik  Endre | 20 hours  20 hours  20 hours | | |
| **Expenses:** | | | | | | |
| **Resources:** | | | | | | |
| **Hazards:** | | | | | | |
| **Project supervisor:**  Torleif Anstensrud  **Project team members:**  Jakob Karlsen  Jonas Hjulstad  Endre T.Ellingsen  Henrik Baldishol  Kristoffer Nordvik | | **Mail:**  [torleif.anstensrud@ntnu.no](mailto:torleif.anstensrud@ntnu.no)  [jakob-karlsen@outlook.com](mailto:jakob-karlsen@outlook.com)  [jonasbhjulstad@gmail.com](mailto:jonasbhjulstad@gmail.com)  [endre.t.e@hotmail.com](mailto:endre.t.e@hotmail.com)  [henrik.baldishol@gmail.com](mailto:henrik.baldishol@gmail.com)  [kristono@stud.ntnu.no](mailto:kristono@stud.ntnu.no) | | | **Tlf:**  95808760  46676230  40523352  46672181  95300104  99117516 | |